TEST PLAN REPORT

Project Name:
Travel Booking Web Application
Prepared By:
Haritha Harikumar
Date:
29/12/2024
1. Introduction
The purpose of this test plan is to outline the testing strategy, objectives, resources, and schedule for the travel booking website https://travelbooking.pythonanywhere.com/ . The goal is to ensure that the application is functional, reliable, and user-friendly.
2. Objectives
1. Verify that all booking functionalities like searching, booking, and payment work as expected.
2. Ensure the application meets performance and security standards.
3. Validate the UI/UX for responsiveness and accessibility across multiple devices.
3. Scope
- Functional testing of the booking flow.
- Validation of input fields for user registration and login.
- Payment gateway integration.
- UI testing for responsiveness.
- API testing for search results and bookings.
- Performance testing under different user loads.

4. Testing Types
1. Functional Testing
  1. Registration and Login functionality.
  2. Search functionality for available travel packages.
  3. Booking confirmation and cancellation processes.
2. Usability Testing
  1. Evaluate the ease of navigation and user experience.
3. Performance Testing
  1. Test site responsiveness under heavy traffic using JMeter.
4. Security Testing
  1. Ensure secure handling of payment details using OWASP guidelines.
5. API Testing
  1. Verify APIs for travel package search and user bookings using Postman.
5. Test Environment
- Browsers: Chrome, Firefox, Safari, Edge.
- Devices: Desktop and mobile.
- Test Data:
  - Valid/Invalid credentials for user testing.
  - Test payment details for payment gateway validation.
6. Entry and Exit Criteria
Entry Criteria:
- Application development is complete.
- Test environment is set up.
- Test data is prepared.
Exit Criteria:
- All critical defects are resolved.
- Test cases are achieved
7. Tools Used
- Manual Testing:Google sheets for test case management.
- Automation Testing: Selenium WebDriver.
- Performance Testing: JMeter.
- API Testing: Postman

8. Test Case Document
https://docs.google.com/spreadsheets/d/1T_Az_Z0KeK96CYzuUdyz3U0-OnjUxve6RSg_JLceW5I/edit?usp=sharing

9.Test Scripts
https://docs.google.com/document/d/1psncYWWM4q_JrybIHpUQKH4N3S91_rLKRZOk0k25wQ8/edit?usp=sharing
10.Defect Report
https://docs.google.com/spreadsheets/d/1T_Az_Z0KeK96CYzuUdyz3U0-OnjUxve6RSg_JLceW5I/edit?usp=sharing

 11. RisksandAssumptions
- Risks:
  - Potential delays in defect fixing.
  - Inconsistent performance under high load.
- Assumptions:
  - The website will be stable during the testing phase.
  - Access to necessary tools and test environments is provided.

10. Approval

Name	Role	Signature
Haritha Harikumar	Test Lead